Project Status Report

Purpose

The Project Status Report is a document that Project Managers may use as a means of regular reporting on the status of a project.

| Project Name: | StreamList Progressive Web Application |
| --- | --- |
| Week #: | Week 2 |
| Prepared By: | Trevor Stull |

Project Status Table

| Project Team Members | Project/Organization Role | Contributions this Week |
| --- | --- | --- |
| Trevor Stull | Project Manager and Designer | Created and finalized the Software Requirements Specification, developed the Gantt chart, designed all wireframes, coordinated task assignments, and prepared the presentation and video recording. |
| Michael Nii | Assistant Project Manager and Designer I | Assigned responsibility for wireframe review and UI feedback. Initial participation pending. |
| Dontae Carter | Assistant Project Manager and Designer II | Assigned responsibility for task estimation review and requirements validation. Participation pending. |

- Project Status Details

  - Issues Report

## At this stage of the project, the primary issue encountered has been limited communication from some team members. This has resulted in the Project Manager completing most Week 1 and Week 2 deliverables independently to ensure deadlines were met. No technical issues have been identified that would prevent the project from progressing as scheduled. Communication efforts will continue in order to better distribute workload in future weeks.

  - Risk Management Report

## The primary risk identified is delayed team engagement, which could impact workload distribution in later development phases. This risk is being managed by clearly documenting responsibilities in the Gantt chart, maintaining organized project artifacts, and proactively completing critical deliverables to avoid schedule slippage.

  - Lessons Learned

## One key lesson learned during this phase is the importance of early planning and documentation. Completing the SRS before development allowed design and scheduling decisions to be made more efficiently. Additionally, creating wireframes early helped clarify navigation flow and user interface expectations before further coding begins. In future iterations, earlier confirmation of team availability would help balance contributions more evenly.

  - 2.	Milestone Deliverables scheduled for completion of the project

| Checkpoint Deliverables | Due Date | % Completed | Status |
| --- | --- | --- | --- |
| Checkpoint 1 (Week 2: Sections 1 through 14 First Draft) | End of Week 2 | 100% | Completed |
| Checkpoint 2 (Week 3: Sections 1 through 20 Second Draft) | End of Week 3 | 0% | Not Started |
| Final Project Submission and Presentation (Week 5) | End of Week 5 | 0% | Not Started |

### 3.	Project Recommendations

- Based on current progress, the project is on schedule and within scope. The Gantt chart and wireframes provide a clear roadmap for upcoming development phases. No scope changes have been required at this time. Continued adherence to the project plan and improved team communication will help ensure the project is completed on time and meets quality expectations.

### 4.	Project Budget/Financial Status

| Budget Item | Planned Budget | Actual Cost (if applicable) | Variance/Explanation |
| --- | --- | --- | --- |
| Development Tools | $0 | 0$ | Open-Source tools used |
| Design Tools | $0 | $0 | Wireframes created using free tools |
| Hosting / Deployment | TBD | TBD | Planned for later phase |

### 5.	Project Decision Process

- Project decisions have been made by the Project Manager based on assignment requirements, course timelines, and best practices in software project management. In the absence of immediate team feedback, decisions were documented and aligned with the approved SRS to ensure consistency and transparency. Early planning artifacts such as Gantt charts and design wireframes help reduce project risk and improve schedule adherence (Project Management Institute, 2021).

### 6.	Objectives for Next Checkpoint

Before the next checkpoint, the following objectives will be completed: - Begin core React development based on approved wireframes - Implement navigation and routing functionality - Add StreamList CRUD functionality - Continue monitoring team participation and reassign tasks if necessary

### 7. 	References

Project Management Institute. (2021). Tegnum - Formación Avanzada ????. https://tegnum.edu.pe/wp-content/uploads/2023/09/Project-Management-Institute-A-Guide-to-the-Project-Management-Body-of-Knowledge-PMBOK-R-Guide-PMBOK%C2%AE%EF%B8%8F-Guide-Project-Management-Institute-2021.pdf

Wargo, J. M. (2020). Learning progressive web apps. Addison-Wesley Professional.